## Slide 1: Site Support Overview
ACCOUNT OVERVIEW
(Site Name) Summary
Headlines |  |  |  | 
 | Set up of new printer in 3rd floor Meet with tech on Monday to troubleshoot ports and WAP’s that were never set up. General troubleshooting issues / tickets Researching Dropbox issue more to find work around and possible fixes. |  |  | 
Activities | Major activities completed since last status |  | Major activities planned to start/complete by next status | 
 | Troubleshoot ports with external vendor Setting up third floor printer |  | Working with Doug Chamberlain to come up with a calendaring solution for his team and creating documentation Setting up third floor printer with vendor on Monday. | 
Key Issues and Risks | Issue | Recommended Action |  | Status
 | No available port for printer to grab an IP Address | Have tech come out to trouble shoot switch panel and Hub to see why some are not active. |  | Tech is arriving monday.